# OptEV+ Dataset Guide and Evaluation Plan

IRS Group 25 · Version 2 · 28 Sep 2026 · Restructured to match the project proposal of 13 Sep 2026

## 1. What OptEV+ decides

OptEV+ helps government planners decide where new public EV charging points should go and how many each site needs. For a given budget and quantity it produces three things: a ranked list of candidate sites, a constrained allocation of charging points, and a recorded reason for every site accepted, rejected, deferred or made conditional.

Singapore targets 60,000 charging points by 2030: 40,000 in public car parks and 20,000 in private premises. About 34,700 were in place by September 2026, serving more than 82,100 EVs (AsiaOne, as cited in our proposal). Our data covers public sites, so we plan against the 40,000 public share.

Data is collected island-wide and analysed per planning area (55 in total). Detailed evaluation and the demo use one planning area, chosen after the first week of data against a criterion stated in advance.

Every record belongs to one of three layers that are never merged:

- Observed: measured from the live feeds and static files below.

- Simulated: future demand generated in Stage 3 under declared growth assumptions, always labelled.

- Planned: sites the planner selects, stored as planned capacity, separate from what exists today.

## 2. The datasets, grouped as in the proposal

We use 13 government datasets, one optional dataset and one declared assumption. Names in code are exact field names. Names marked * are not verified yet: check them against the LTA DataMall API User Guide or the file itself. The Status column says what changed since version 1.

| # | Dataset · source, refresh | Fields we use | What it does for OptEV+ | Status |
| --- | --- | --- | --- | --- |
| A. Live feeds (observed layer): charging point status and car park availability |  |  |  |  |
| 1 | EV Charging Points Batch · LTA DataMall API, refreshed every 5 min | postalCode, name, latitude, longtitude (LTA's spelling), operator, current (AC or DC), powerRating (kW), evCpId, status | Existing supply at each site (how many points, AC or DC, kW) and whether each point is in use. Saved every 15 minutes, it gives utilisation and saturation. | Kept |
| 2 | Carpark Availability · LTA DataMall API, every minute | CarParkID*, Development*, Location*, AvailableLots*, LotType*, Agency* | Free car lots at URA and mall carparks (keep LotType = C). Mall carparks (Agency = LTA) are our "commercial facility" candidates. HDB rows are dropped; feed 3 covers them. | Kept, role widened |
| 3 | Carpark Availability (HDB) · data.gov.sg API, every minute, history from Jan 2018 | carpark_number, total_lots, lots_available, lot_type, update_datetime | Free and total lots for about 2,000 HDB carparks. Total lots give "% full" and the site-capacity limit. A past date_time backfills weeks of history. | Kept |
| B. Car park registry (static): location and site characteristics |  |  |  |  |
| 4 | HDB Carpark Information · data.gov.sg file | car_park_no, address, x_coord, y_coord, car_park_type, night_parking, short_term_parking, gantry_height, car_park_basement | Where each HDB carpark is and what kind it is. Feeds the eligibility and feasibility rules: multi-storey or surface, overnight parking (suits slow AC), gantry height, basement. | Kept, 2 fields added |
| 5 | Capacity of URA Parking Places · data.gov.sg file | PP_CODE, PARKING_PL, NO_CAR | Total car lots in each URA carpark: the capacity limit and "% full" for URA sites. | Kept; add to proposal references |
| C. Boundaries and land use |  |  |  |  |
| 6 | Master Plan 2025 Planning Area Boundary · data.gov.sg (URA) | Planning area name, region, polygon* | Assigns every site to one of the 55 planning areas: the unit for aggregation, coverage constraints and choosing the demo area. | New; replaces MP2019 Subzone |
| 7 | Master Plan 2025 Land Use Layer · data.gov.sg (URA) | Land-use type per plot, polygon* | Tells the rules what kind of land a site sits on (residential, commercial, civic and so on), which decides eligibility and the likely length of stay. | New |
| D. Candidate amenity sites |  |  |  |  |
| 8 | Hawker Centres · data.gov.sg (NEA) | Name, address, coordinates* | Candidate sites, and a demand signal: people stop here for a meal. | New; replaces OneMap |
| 9 | Community Club / PAssion WaVe Outlet · data.gov.sg (PA), updated Aug 2026 | NAME, DESCRIPTION, ADDRESSPOSTALCODE, ADDRESSSTREETNAME, point coordinates | Community-facility candidates. The file also lists PAssion WaVe outlets, so filter on DESCRIPTION. | New; replaces OneMap |
| 10 | Licensed premises for petroleum products · data.gov.sg (Singapore Customs) | Name, Description, point coordinates | Petrol-station candidates. It is a licence list, not a clean station list, so filter to service stations by name. If that is too noisy, drop petrol stations and say so. | New; replaces OneMap |
| E. Context for estimating demand |  |  |  |  |
| 11 | Resident population by planning area and type of dwelling · SingStat, yearly | Planning area, dwelling type, residents | Context for sites with no chargers (demand borrowed from comparable locations) and for coverage requirements. | Kept; switched to planning-area table; add to references |
| F. Growth and calibration (feeds Stage 3 scenarios) |  |  |  |  |
| 12 | New Registration of Cars by Make · data.gov.sg, monthly | Month, Fuel Type, Number | EV growth rate for the declared growth assumptions. The data.gov.sg copy ends at May 2025, so take later months from LTA DataMall's monthly vehicle statistics. | Kept; add to references |
| 13 | EV and Charging Points Dashboard · LTA PDF, monthly | Total EVs, public and private charger counts (copied by hand) | National totals that calibrate the scenarios and size the remaining gap to 40,000. | Kept; add to references |
| G. Optional and assumed inputs |  |  |  |  |
| 14 | EV Charging Points (CSV) · LTA file, quarterly | Not checked yet: open the file and note the headers | Cross-check of charger counts. Older quarterly copies, if available, allow a back-test (section 7). | Now optional |
| — | Cost per charging point (AC and DC) and budget · no public dataset | Declared values with a cited source | Needed for the optimiser's budget constraint. Varied in sensitivity tests. | New (assumption) |

## 3. Which stage uses which dataset

Read across a row to see where a dataset is used. S1 = data foundation, S2 = measurement and inference, S3 = scenario generation, S4 = reasoning and optimisation. Stage 5 (explanation and interface) uses all of them: the knowledge graph links every site to the records behind it.

| Dataset | S1 | S2 | S3 | S4 | Main use |
| --- | --- | --- | --- | --- | --- |
| 1 EV Charging Points Batch | ● | ● | ● | ● | Existing supply, utilisation, saturation, room to grow |
| 2 LTA Carpark Availability | ● | ● |  | ● | Parking pressure; mall carpark candidates |
| 3 HDB Carpark Availability | ● | ● |  | ● | Parking pressure; site capacity (total lots) |
| 4 HDB Carpark Information | ● |  |  | ● | Site characteristics for eligibility rules |
| 5 URA Parking Capacity | ● |  |  | ● | Site capacity for URA carparks |
| 6 MP2025 Planning Areas | ● | ● |  | ● | Aggregation unit; coverage constraints |
| 7 MP2025 Land Use | ● |  |  | ● | Eligibility; expected length of stay |
| 8 Hawker Centres | ● | ● |  | ● | Candidates; context for demand estimates |
| 9 Community Clubs | ● | ● |  | ● | Candidates; context for demand estimates |
| 10 Petroleum premises | ● |  |  | ● | Petrol-station candidates |
| 11 Residents by planning area |  | ● | ● | ● | Demand at sites with no chargers; coverage |
| 12 Car registrations |  |  | ● |  | Growth rate for scenarios |
| 13 EV Dashboard |  |  | ● | ● | Calibration; size of the gap to 40,000 |
| 14 Charger CSV (optional) | ● |  |  |  | Cross-check; back-test |
| Cost assumption |  |  |  | ● | Budget constraint |

## 4. How the datasets connect

All sources end up in one candidate site table, with every site tagged to a planning area. Only the HDB datasets share an ID; everything else is matched by location. The proposal asks us to report match coverage rather than assume it, so each step says what to report.

| Step · what we link | How we match | Rule and watch-outs | Report |
| --- | --- | --- | --- |
| 1 · All coordinates into one system | Convert SVY21 (x_coord/y_coord) to lat/long with pyproj, EPSG:3414 to EPSG:4326 | Check each file's coordinate system. Split the LTA Location text into two numbers. | % of records with valid coordinates |
| 2 · HDB availability ↔ HDB carpark info | carpark_number = car_park_no (same codes, e.g. HE12) | Exact match. | % of HDB carparks matched |
| 3 · LTA feed (URA rows) ↔ URA capacity | CarParkID = PP_CODE; if no match, nearest URA carpark within 100 m | Check a handful of matches by eye before trusting them. | % matched by code and by distance |
| 4 · LTA feed (mall rows, Agency = LTA) | No capacity file exists | Use the highest AvailableLots ever seen as a rough capacity. It is a lower bound. | Number of mall carparks with estimated capacity |
| 5 · Charging point ↔ site | Nearest site at 50 m, 100 m and 200 m (the proposal asks for several thresholds) | status 0 = occupied, 1 = available, blank = out of service. Filter out-of-service points before counting capacity. Points sit inside chargingPoints → plugTypes → evIds. | % of points matched at each threshold |
| 6 · Amenity (hawker, CC, petrol) ↔ carpark | Nearest carpark within 150 m; the amenity borrows its capacity and occupancy | No carpark within 150 m: the amenity is a standalone candidate with unknown capacity, which the rules can defer. | % of amenities with a linked carpark |
| 7 · Site ↔ planning area | Point-in-polygon on the MP2025 boundary | Every site must land in exactly one area. | % of sites assigned (target 100%) |
| 8 · Site ↔ land-use type | Point-in-polygon on the MP2025 land-use layer | Carparks may sit on plots zoned for the building they serve; that is expected. | % of sites with a land-use type |
| 9 · Planning area ↔ residents | Planning area name | Uppercase both names; check spelling differences between SingStat and URA. | Areas matched (target 55 of 55) |
| 10 · Charger snapshots ↔ carpark snapshots | Time | Round both to the same 15-minute slot. | % of slots where both feeds are present |
| 11 · National EV numbers | No join: national totals only | Used only for Stage 3 growth and the target gap; never to pick a site. | — |

### The candidate site table after mapping

This is the table of structured facts that the Stage 4 rules and the optimiser read. One row per candidate site:

| Column | Comes from |
| --- | --- |
| site_id, site_type | HDB, URA or mall carpark (feeds 2–5); hawker centre, community club or petrol station (8–10) |
| lat, lon, planning_area, land_use | Mapping steps 1, 7 and 8 (datasets 6 and 7) |
| capacity_lots, capacity_source | Total lots from 3 or 5, estimated for malls (step 4), or "unknown" |
| points_ac, points_dc, kw_total | Charging points matched to the site (step 5, dataset 1) |
| utilisation, saturated_share, parking_occupancy | Stage 2 indicators from the saved snapshots (1, 2, 3) |
| residents_in_area, amenities_nearby | Datasets 8–11 |
| site_features | Carpark type, night parking, gantry height, basement (dataset 4) |
| layer | Observed, simulated or planned; never mixed in one calculation |

## 5. What no dataset gives us

No public source has these, so we use a stand-in, declare an assumption, or state the limit, as the proposal does.

| Missing | Why it matters | What we do instead |
| --- | --- | --- |
| Charging sessions (energy used, time plugged in) | The truest measure of demand | Share of time each point shows "occupied". A site that is always full gives a lower bound on demand, not the true value. |
| Demand at sites with no chargers | These sites produce no occupancy signal at all | Estimated from comparable sites plus context (residents, amenities, land use), reported with its reliability. |
| Where EV owners live | Tells us who needs charging near home | Vehicle-owner records are not public and are out of scope. Residents per planning area are used instead. |
| Future demand | The plan targets 2030, not today | Stage 3 generates it under declared growth assumptions, labelled as simulated and never merged with observed data. |
| Cost per charging point and budget | The optimiser needs a budget limit | A declared assumption with a cited source, varied in sensitivity tests. |
| Electrical capacity and land access | Decide whether a site can actually be built | Out of scope. Recommended sites are planning candidates that need separate verification. |
| Capacity of mall carparks | Needed for the site-capacity limit | Highest number of free lots ever observed, used as a lower bound. |
| Condo and other private carparks | They hold the 20,000 private-charger share | Out of scope: we plan public sites only. |

## 6. Datasets we checked but don't use

Each one repeats data we already have, is too old, or does not fit the proposal.

| Dataset | Why we skip it |
| --- | --- |
| EV Charging Points (by postal code) · LTA API | Same data as the Batch feed, one postal code per call. Only useful for a consumer-facing app, which is out of scope. |
| HDB rows in LTA's Carpark Availability | Same numbers as the data.gov.sg HDB feed, which also has total lots and history. Using both would count HDB carparks twice. |
| Master Plan 2019 Subzone Boundary | Replaced by the Master Plan 2025 planning areas the proposal uses. Mixing plan years misaligns boundaries. |
| OneMap Themes API | Replaced by the NEA, PA and Customs layers, which are official agency datasets for the exact candidate types in the proposal and need no token. |
| URA Parking Lot (GeoJSON) · data.gov.sg | Draws every single parking bay. We only need the total per carpark, which URA Capacity already gives. |
| URA Car Park Availability API · URA | URA carparks are already in LTA's carpark feed. This one also needs an access key plus a new token every day. |
| URA Carpark Information by Type of Lot, URA Season Parking · data.gov.sg | Not updated since 2016 to 2017, and season-parking prices say nothing about demand. |
| Motor Vehicle Population by Type of Fuel Used · data.gov.sg | Stops at January 2020. |
| Annual Car Population by Make · data.gov.sg | Ends at 2024. Monthly registrations and the EV dashboard already give the trend and today's total. |

## 7. Evaluation metrics

### Why we can set metrics before the model exists

An evaluation metric is the test, not the result. It is like writing the exam paper before studying: the presentation shows what we will measure, what we compare against, and what counts as a pass. Nothing has to be built yet. Deciding the test first also stops us from choosing a flattering metric after seeing the results.

Nobody publishes the "right" charger locations, so we create our own answer keys in four ways:

- Hide part of our own data. Fit on most days, then check predictions on the hidden days. Or hide sites that do have chargers and check whether we can predict their usage from similar sites.

- Write the expected answers by hand, before running. For example, 30 test sites with the outcome a planner would expect.

- Compare against simple baselines under the same constraints. The proposal already plans this for Week 6.

- Check rules that must always hold. No broken constraints, and a reason code on every decision.

One group can be computed today: the data-quality metrics in row 1, using the week of data already collected. Real numbers on the slide show the collection works.

### Metrics by stage and technique group

| Stage · technique group | What we check | Metric and where the answer key comes from | When we can compute it | Suggested target |
| --- | --- | --- | --- | --- |
| 1 · Data foundation | Are the feeds complete, fresh and joined correctly? | Completeness: % of expected 15-minute snapshots received per feed (96 a day). Freshness: median minutes between a record's update time and our collection. Join coverage: % of charging points matched to a site at 50/100/200 m; % of sites given a planning area. | Now, from the collected week | ≥ 95% completeness; 100% of sites assigned; coverage reported |
| 2 · Measurement and inference (knowledge discovery) | Does the utilisation estimate match what happens next? | Mean absolute error (MAE) of hourly utilisation per site on the last 2 days, hidden while fitting. Baseline: "same hour, previous day". | Once Stage 2 is built; data is ready | Lower MAE than the baseline |
| 2 · Measurement and inference (knowledge discovery) | Can we estimate demand where no chargers exist? | Leave-site-out: hide sites that do have chargers, predict their utilisation from comparable sites and context, then compare. Spearman rank correlation between predicted and actual. Baseline: the planning-area average. | Once Stage 2 is built | Beats the baseline; for example ρ ≥ 0.5 |
| 3 · Scenario generation | Do results depend too much on the growth assumption? | Re-run with the growth rate 20% lower and 20% higher; count how many of the top-10 sites stay in the top 10. No answer key needed: this measures stability. | Once Stage 4 is built | Report it; flag if fewer than 7 of 10 stay |
| 4 · Rules (decision automation) | Do the rules decide what a planner would? | About 30 test sites with the expected outcome (accept, reject, defer, conditional) written before the rules run; % the rules get right. Also % of decisions carrying a reason code. | As soon as the rules exist | 100% on test cases; 100% with reason codes |
| 4 · Optimiser (business resource optimisation) | Is the plan valid, and better than simple approaches? | Hard-constraint violations found by the independent checker. Under the same budget and quantity, compare with three baselines: highest utilisation first, split by population share, and random (average of 100 runs). Compare estimated unmet demand covered, planning areas left below their coverage requirement, and budget used. | Week 6, as planned in the proposal | 0 violations; beats all three baselines on demand covered |
| 5 · Explanation (cognitive techniques) | Are answers correct and backed by evidence? | About 20 planner questions with answers written from the knowledge graph beforehand. Measure % answered correctly, % of answers that cite graph evidence, and claims with no evidence behind them. | Once Stage 5 is built | ≥ 90% correct; 100% cite evidence; 0 unsupported claims |
| Optional back-test | Would we have picked the sites LTA actually built? | If older quarterly charger CSVs are available: recommend from the old snapshot, then check how many top-K sites gained chargers by the next quarter (precision@K). | Only if old CSVs exist | Report only |

The targets are our proposals, not official thresholds. State them as such on the slide and keep them fixed once presented.

### What to put on the evaluation slide

- One line per technique group: what we check, the metric, the baseline and the target (rows 2, 4 and 5 of the table, plus the leave-site-out row).

- The data-quality numbers from the week already collected (row 1), as proof that data collection works.

- One sentence on answer keys: hidden days, hidden sites, hand-written test cases and baselines under equal constraints.

## 8. What changed from version 1

Version 1 answered "which carparks get chargers, AC or DC". The proposal is broader, so this version follows its structure. Every change and its reason:

| Change | What we did | Why (proposal section) |
| --- | --- | --- |
| Goal and figures | Replaced the "which carparks, AC or DC" framing with the proposal objective. Updated figures from 30,500 chargers (Mar 2026) to 34,700 (Sep 2026) and added 82,100 EVs. | Objective; Background |
| Structure | Reorganised sections around the input groups and five stages. The four questions and the version 1 diagram became the stage-by-dataset matrix (section 3). | System Design |
| Boundaries | Master Plan 2019 Subzone replaced by Master Plan 2025 Planning Area Boundary. | Scope: 55 planning areas; references cite MP2025 |
| Land use | Added the Master Plan 2025 Land Use Layer. | Stage 4 eligibility rules; already in references |
| Amenities | OneMap Themes replaced by NEA Hawker Centres, PA Community Clubs and Customs petroleum premises. | Candidate types named in Background; government sources only |
| Residents | Subzone table replaced by the planning-area table. | Analysis is aggregated per planning area |
| HDB registry | Added gantry_height and car_park_basement. | Site characteristics for feasibility rules |
| Registrations | Added a note to take 2025–26 months from LTA DataMall. | Stage 3 growth needs recent months; data.gov.sg copy ends May 2025 |
| Charger CSV | Demoted to optional. | No stage requires it; used for cross-check and back-test only |
| Cost | Added cost per charging point as a declared assumption. | Optimiser budget constraint |
| Mapping | Added the candidate site table, matching at 50/100/200 m with coverage reported, the amenity-to-carpark link, land-use assignment and the out-of-service filter. Dropped subzone tagging. | Data foundation; Known limitations |
| Limits | Added lower-bound treatment of saturated sites, demand at sites with no chargers, simulated future demand, and land access. | Measurement and inference; Scope |
| Datasets not used | Added MP2019 Subzone and OneMap Themes with reasons. Other rows unchanged. | Follows from the replacements above |
| Evaluation | New section 7. | Presentation brief asks for evaluation metrics |
| Unchanged | The rows for datasets 1, 3, 5 and 13 keep their version 1 content. | — |

### References to add to the proposal

The proposal lists "a static car park registry" and amenity locations, but some sources we now depend on are missing from its reference list. Add these so the report and the data match:

- Capacity of URA Parking Places (data.gov.sg, URA)

- Community Club / PAssion WaVe Outlet (data.gov.sg, PA)

- Licensed premises for petroleum products (data.gov.sg, Singapore Customs)

- Resident population by planning area and type of dwelling (SingStat)

- New Registration of Cars by Make (data.gov.sg, LTA) and LTA DataMall monthly vehicle statistics

- EV and Charging Points Dashboard (LTA DataMall)